# Proposed Major Works to Competitive Tender Report

1 March 2026 to 28 February 2027

About this document

The Proposed Major Works to Competitive Tender Report comprises contracts valued at $1m and above, intended to be procured over the forward 12-month period. The report includes road and transport infrastructure contracts proposed to be led by the Department of Transport and Main Roads and are funded within the Queensland Transport and Roads Investment Program (QTRIP) 2025-26 to 2028-29. The timing and contract values listed are indicative only and subject to full tender processes. It should be noted that the prequalification levels provided will be confirmed after the finalisation of the detailed design. For further information about prequalification requirements please refer to the Department of Transport and Main Roads’ Transport Infrastructure Project Delivery System Volume 3 (Prequalification System). It should also be noted that some projects may be subject to planning approval and/or confirmation of federal funding, and some projects listed are subject to confirmation through state and federal budgetary processes. Information about individual projects is available from the relevant contact office.

Copyright

This publication is protected by the Copyright Act 1968.

© The State of Queensland (Department of Transport and Main Roads) 2025. All rights reserved.

Disclaimer

This publication is provided as a source of information only and the State of Queensland makes no statements, representations or warranties about its accuracy or completeness. To the extent permitted by law, the State of Queensland disclaims all responsibility for decisions or actions taken as a result of any data, information, statement or advice, expressed or implied, contained within and excludes all liability (including, without limitation, liability in negligence) for all expenses, losses, damages and costs that may be incurred.

South Coast

### Gold Coast office

For enquiries, please contact southcoast@tmr.qld.gov.au or the Deputy Regional Director on (07) 5563 6600.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Gold Coast City Council | 1776744 | Currumbin Creek Road and Bienvenue Drive | Improve intersection/s | <$10m | Jul - Sep 2026 | R3 / A3 / F10 |
| Logan City Council | 3515374 | Beaudesert – Beenleigh Road; Bannockburn Road and Belivah Road intersection (Windaroo) | Install traffic signals | <$10m | Oct - Dec 2026 | R3 / A3 / F10 |
| Scenic Rim Regional Council | Various | State Network; Various locations within the Scenic Rim Regional Council area | 25E Reconstruction works, including restoration of pavements, batter slope stabilisation and structure repairs | <$10m | Jan - Mar 2026 | R2 / A1 / F15 |
| Scenic Rim Regional Council | 3516163 | Mundoolun Connection Road and Biddaddaba Road (Boyland) | Improve intersection/s | <$10m | Oct - Dec 2026 | R3 / A3 / F10 |

Metropolitan

Brisbane office

For enquiries, please contact Metro.Project.Controls@tmr.qld.gov.au or the Deputy Regional Director on (07) 3066 4222.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Redland City Council | 2781657 | Cleveland – Redland Bay Road; Anita Street to Giles Road | Duplicate from two to four lanes | $50m - $100m | Oct - Dec 2026 | R4 / B1 / A3 / F75 |

North Coast

### Sunshine Coast office

For enquiries, please contact northcoast@tmr.qld.gov.au or the Deputy Regional Director on (07) 5451 7055.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| City of Moreton Bay | 3334286 | South Pine Road and Eatons Crossing Road | Improve intersection/s | <$10m | Jul - Sep 2026 | R3 / A3 / F10 |
| Noosa Shire Council | 2383345 | Kin Kin Road; Sallwood Court to Turnbull Road; 41.78 – 42.37km | Widen pavement | <$10m | Oct - Dec 2026* | R3 / A2 / F10 |
| City of Moreton Bay | 3333942 3333988 | D'Aguilar Highway (Caboolture – Kilcoy) and Lord Lane intersection D'Aguilar Highway (Caboolture – Kilcoy) and Ironbark Drive intersection | Improve safety | <$10m | Apr - Jun 2026 | R2 / A2 / F5 |
| Sunshine Coast Regional Council | 3800167 | Sunshine Motorway (Mooloolaba – Peregian); 5.88 – 13.4km | Asphalt resurfacing | <$10m | Apr - Jun 2026* | R3 / F15 / A2 |
| Somerset Regional Council | 3548298 | Brisbane Valley Highway and Wivenhoe Pocket Road: 20.030 – 20.552km | Improve intersection/s | <$10m | Jul - Sep 2026 | R2 / F5 |
| Somerset Regional Council | 3548298 | Brisbane Valley Highway Mt Beppo Road and Dingyarra St: 71.393 – 72.312km | Improve intersection/s | <$10m | Apr - Jun 2026* | R2 / F5 |

*Project scope, cost and timing subject to further planning and negotiation with funding partners.

Wide Bay/Burnett

### Bundaberg office

For enquiries, please contact bundaberg.office@tmr.qld.gov.au or the District Director on (07) 4154 0200.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Fraser Coast Regional Council | 2006450 | Maryborough – Hervey Bay Road and Pialba – Burrum Heads Road intersection | Improve intersection/s | $25m - $50m | Apr - Jun 2026** | R3 / F50 |
| Fraser Coast Regional Council | 371601 | Bruce Highway (Gympie – Maryborough); Tiaro Bypass | Construct bypass | $250m - $500m | Apr - Jun 2026** | R4 / B3 / A4/ F150 |
| Gympie Regional Council | 3816848 | Bruce Highway (Gympie – Maryborough); Curra to Davey Road; Sections: 19.56 – 23km; 26.0 – 27.86km | Pavement strengthening | $25m - $50m | Oct - Dec 2026 | R3 |
| Fraser Coast Regional Council | 3816849 | Bruce Highway (Maryborough – Gin Gin); Howard Turnoff to south of Doghole Creek; 25.10 – 31.16km | Pavement strengthening | $25m - $50m | Apr - Jun 2026 | R3 |

**Project scope, cost and timing is subject to further planning, consideration and negotiation with funding partners.

Darling Downs

### Toowoomba office

For enquiries, please contact monica.m.dunnington@tmr.qld.gov.au or the District Director on (07) 4639 0777.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Toowoomba Regional Council | 3517602 | New England Highway (Yarraman – Toowoomba); Chalk Drive, Neil Street and Ruthven Street intersections | Construct cycleway/s | <$10m | Jul - Sep 2026 | R3 / A2 / F10 |
| Southern Downs Regional Council | 3821958 | Cunningham Highway (Ipswich - Warwick), Cunninghams Gap to west of Gladfield rest area Package #2: (99.0 km to 103.0 km) | Rehabilitate pavement | $10m - $25m | Jul - Sep 2026 | R4 / A2 / F25 |

South West

### Roma office

For enquiries, please contact julie.a.walton@tmr.qld.gov.au or the District Director on (07) 4622 9513.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Balonne Shire Council | 3575339 | Castlereagh Highway (St George – Hebel): Sections: 93.00 – 115.00km | Upgrade floodway/s | <$10m | Jan - Mar 2026 | R2 / F50 |

Fitzroy

### Rockhampton office

For enquiries, please contact FitzroyDistrict@tmr.qld.gov.au or the District Director on (07) 4931 1501.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Rockhampton Regional Council | 3057688 3591100 | Bruce Highway (Benaraby – Rockhampton); Bajool | Safety upgrades Pavement reconstruction | $25m - $50m | Oct - Dec 2026 | R3 |
| Gladstone Regional Council Livingstone Shire Council Rockhampton Regional Council | 3321693 | National Network; Various locations within the Gladstone Regional, Rockhampton Regional and Livingstone Shire Council areas | 2025-26 to 2026-27 Programmed Maintenance; Asphalt resurfacing | <$10m | Jan - Mar 2027 | A3 |
| Central Highlands Regional Council | 2515815 | Dawson Developmental Road (Springsure – Tambo); Sections: 58.00 – 71.4km | Floodway upgrades | $10m - $25m | Jan - Mar 2026 | R3 / B1 / F25 |

Fitzroy cont.

### Rockhampton office

For enquiries, please contact FitzroyDistrict@tmr.qld.gov.au or the District Director on (07) 4931 1501.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Gladstone Regional Council | 3589583 | Bruce Highway (Benaraby – Rockhampton); Gladstone – Mount Larcom Road to Dart Creek Road | Construct overtaking lane/s | $25m - $50m | Jan - Mar 2027 | R3 / A2 / F25 |
| Rockhampton Regional Council | 3590660 | Bruce Highway (Benaraby – Rockhampton); south of Marmor | Construct overtaking lane/s | $10m - $25m | Jan - Mar 2027 | R2 / F25 |
| Central Highlands Regional Council | 3838718 | Dawson Developmental Road (Springsure – Tambo); Sections: 144.7 – 146.7km | Pave and seal (in sections) | $10m - $25m | Apr - Jun 2026 | R3 / F25 |
| Gladstone Regional Council | 3583253 | Bruce Highway (Benaraby – Rockhampton); Gladstone – Mount Larcom Road | Improve intersection/s | $10m - $25m | Jan - Mar 2027 | R3 / A3 / F25 |

# Mackay/Whitsunday

### Mackay office

For enquiries, please contact MkydRecords@tmr.qld.gov.au or the District Director on (07) 4951 8555.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Isaac Regional Council | 1197099 3627787 | Peak Downs Highway (Clermont – Nebo); Millennium Coal Mine to Carborough Downs Coal Mine Peak Downs Highway (Clermont – Nebo); west of Nebo 108.02 – 110.20km | Construct overtaking lane | $10m - $25m | Jan - Mar 2026 | F20 / R3 |
| Isaac Regional Council Mackay Regional Council Whitsunday Regional Council | 2735674 | State Network; Various locations within the Isaac, Mackay and Whitsunday Regional Council areas | 2024-25 to 2026-27 Skid Resistance Program; Skid resistant treatment | <$10m | Jan - Mar 2026 | F1 |

Northern

### Townsville office

For enquiries, please contact NQR_Program@tmr.qld.gov.au or the District Director on (07) 4045 7144.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| District - Northern | 2783328 2783637 | State Network and National Network; Various locations within the Northern District area | 2025-26 Asphalt Program; Package 3 | <$10m | Jan - Mar 2026 | A3 / F5 |
| District - Northern | 3862229 3862537 3872365 | State Network and National Network; Various locations within the Northern District area | 2026-27 Asphalt Program; Package 1 | <$10m | Jul - Sep 2026 | A3 / F5 |
| District - Northern | 3862143 | State Network and National Network; Various locations within the Northern District area | 2026-27 Microsurfacing Program; Package 1 | <$10m | Jul - Sep 2026 | F5 |
| District - Northern | 3889062 3868562 3889232 | State Network and National Network; Various locations within the Northern District area | 2026-27 to 2027-28 Routine Maintenance Performance Contract (Vegetation) | <$10m | Jan - Mar 2026 | N/A |
| District - Northern | 3862229 | State Network and National Network; Various locations within the Northern District area | 2026-27 Deck Wearing Surface Package | <$10m | Jan - Mar 2026 | A2 / F5 |

Northern cont.

### Townsville office

For enquiries, please contact NQR_Program@tmr.qld.gov.au or the District Director on (07) 4045 7144.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| District - Northern | 3720927 | Bruce Highway (Bowen – Ayr); Wangaratta to Ayr; Various locations | Northern District Pavement Strengthening; Package 1 | <$10m | Jul - Sep 2026 | A3 / F10 |
| District - Northern | 3720964 3720993 | Bruce Highway (Ayr – Ingham), Various locations | Northern District Pavement Strengthening; Package 2 | <$10m | Jul - Sep 2026 | A3 / F10 |
| District - Northern | 3862229 3862537 3872365 | State Network and National Network; Various locations within the Northern District area | 2026-27 Asphalt Program; Package 2 | <$10m | Oct - Dec 2026 | A3 / F5 |
| District - Northern | 3862229 3862537 3872365 | State Network and National Network; Various locations within the Northern District area | 2026-27 Asphalt Program; Package 3 | <$10m | Jan - Mar 2026 | A3 / F5 |
| District - Northern | 3862229 3862537 3872365 | State Network and National Network; Various locations within the Northern District area | 2026-27 Reseal Program; Package 1 | <$10m | Jul - Sep 2026 | A3 / F5 |

Northern cont.

### Townsville office

For enquiries, please contact NQR_Program@tmr.qld.gov.au or the District Director on (07) 4045 7144.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| District - Northern | 3862229 3862537 3872365 | State Network and National Network; Various locations within the Northern District area | 2026-27 Reseal Program; Package 2 | <$10m | Jul - Sep 2026 | A3 / F5 |
| District - Northern | 3828440 | Bruce Highway (Townsville – Ingham); Ollera Creek | 2025 Disaster Recovery Funding Arrangements betterment works | $50m - $100m | Oct - Dec 2026* | R4 / B3 / F150 ^^ |
| District - Northern | 3828474 | Buce Highway (Bowen – Ayr); Plantation Creek | 2025 Disaster Recovery Funding Arrangements betterment works | $50m - $100m | Oct - Dec 2026* | R4 / B2 / F150^^ |
| District - Northern | 3831063 | Flinders Highway (Charters Towers – Hughenden); Southern Cross Creek | 2025 Disaster Recovery Funding Arrangements betterment works | <$10m | Jul - Sep 2026* | R3 / B1 / F50 ^^ |

*Project scope, cost and timing subject to further planning and negotiation with funding partners.

^^ Prequalification levels are yet to be confirmed

# North West

### Cloncurry office

For enquiries, please contact NQR_Program@tmr.qld.gov.au or the District Director on (07) 4769 3201.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| District – North West | 3477928 3477465 3477929 | State Network and National Network; Various locations within the North West District area | 2025-26 to 2026-27 Reseal Program; Package 1 | <$10m | Apr - Jun 2026 | F5 |
| District – North West | 3477928 3477465 3477929 | State Network and National Network; Various locations within the North West District area | 2025-26 to 2026-27 Reseal Program; Package 2 | <$10m | Apr - Jun 2026 | F5 |
| District – North West | 3477929 | National Network; Various locations within the North West District area | 2025-26 to 2026-27 Asphalt Program | <$10m | Apr - Jun 2026 | A3 / F5 |

Far North

### Cairns office

For enquiries, please contact NQR_Program@tmr.qld.gov.au or the District Director on (07) 4045 7144.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| District – Far North | 3929218 3929257 | State Network and National Network; Various locations within the Far North District area | 2026-27 Programmed Maintenance; Asphalt program; Package 1 | <$10m | Apr - Jun 2026 | A4 |
| District – Far North | 3929218 3929257 | State Network and National Network; Various locations within the Far North District area | 2026-27 Programmed Maintenance; Asphalt program; Package 2 | <$10m | Apr - Jun 2026 | A4 |
| District – Far North | 3929258 | State Network and National Network; Various locations within the Far North District area | 2026-27 Programmed Maintenance; Reseal program | <$10m | Apr - Jun 2026 | F3 |
| District – Far North | 3929825 3929830 | State Network; Various locations within the Far North District area | 2026-27 Pavement Rehabilitation; Package 1 | <$10m | Apr - Jun 2026 | R3 |
| District – Far North | 3929825 3929830 | State Network; Various locations within the Far North District area | 2026-27 Pavement Rehabilitation; Package 2 | <$10m | Apr - Jun 2026 | R3 |

Far North cont.

### Cairns office

For enquiries, please contact NQR_Program@tmr.qld.gov.au or the District Director on (07) 4045 7144.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| District – Far North | 3929825 3929830 | State Network; Various locations within the Far North District area | 2026-27 Pavement Rehabilitation; Package 3 | <$10m | Apr - Jun 2026 | R3 |
| District – Far North | 3929259 | State Network and National Network; Various locations within the Far North District area | 2026-27 Skid Resistance Program; Remedial surface treatment | <$10m | Apr - Jun 2026 | F3 |
| District – Far North | 3907057 3907097 | State Network and National Network; Various locations within the Far North District area | 2026-27 to 2027-28 Routine Maintenance Performance Contract (Vegetation) | <$10m | Apr - Jun 2026 | NA |
| Cook Shire Council | 1447584 | Peninsula Developmental Road (Laura – Coen); Musgrave to Red Blanket Part B; Sections: 140.40 – 144.90km | Pave and seal | $10m - $25m | Jan - Mar 2026 | R2 / F50 |

Far North cont.

### Cairns office

For enquiries, please contact NQR_Program@tmr.qld.gov.au or the District Director on (07) 4045 7144.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Cook Shire Council | 3862176 | Peninsula Developmental Road (Laura – Coen); Musgrave to Red Blanket, Part C 144.90 - 149.65km | Pave and seal | $10m - $25m | Jan - Mar 2027 | R2 / F50 |

Boating Infrastructure

For enquiries, please contact boatinginfrastructure@msq.qld.gov.au or the Manager (Infrastructure Delivery) on (07) 3066 3620.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| District - Wide Bay/Burnett | 3634155 | South Street (Maryborough) | Construct/upgrade maritime infrastructure; Install floating walkway and improve flood resilience | <$10m | Apr - Jun 2026 | Nil |
| Torres Shire Council | 3117232 | Quarantine; Cook Esplanade; Thursday Island | Construct/upgrade boating infrastructure | $10m - $25m | Jul - Sep 2026 | Nil |
| Fraser Coast Regional Council | 3181439 | Gatakers Bay; Point Vernon | Dredging activities | <$10m | Jan - Mar 2026 | Nil |
| District – Far North | 3245397 | Rocky Point Boat Ramp; Marina Road; Weipa | Construct/upgrade boating infrastructure | <$10m | Oct - Dec 2006 | Nil |
| Noosa Shire Council | 3552022 | Noosa River; Various locations | Construct/upgrade boating infrastructure | <$10m | Oct - Dec 2026 | Nil |
| Brisbane City Council | 3454118 | Cabbage Tree Creek Harbour | Dredging activities | <$10m | Oct - Dec 2026 | Nil |

Boating Infrastructure cont.

For enquiries, please contact boatinginfrastructure@msq.qld.gov.au or the Manager (Infrastructure Delivery) on (07) 3066 3620.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Whitsunday Regional Council | 3552018 | Shute Harbour | Construct/upgrade boating infrastructure and carpark | <$10m | Jan - Mar 2027 | Nil |
| Torres Shire Council | 3816883 | Moa Island | Construct/upgrade boating infrastructure | <$10m | Apr - Jun 2026 | Nil |
| Statewide | 3848144 | Dredging Maintenance Program; Various locations | Dredging Activities | <$10m | Jul - Sep 2026 | Nil |
| Moreton Bay Regional Council | 3861885 | Scarborough Boat Harbour Master Plan | Construct/upgrade boating infrastructure | <$10m | Oct - Dec 2026 | Nil |

Program Management and Delivery

For enquiries, please contact infrastructureproc@tmr.qld.gov.au or the Director (Maintenance, Preservation and Environment Program) on (07) 3066 4181.

| Local government | Project number | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Prequalification requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Gold Coast City Council Logan City Council Scenic Rim Regional Council | TBA | State Network and National Network | Road Asset Management Contract | $100m - $250m | Apr - Jun 2026 | R2/B1/A2/F75 Desired design prequalification levels: HE1/HD1/TE1/GE1/ BD1/CE1/ ES1/FC1/DAI1 |
| Brisbane City Council Redland City Council Ipswich City Council | TBA | State Network and National Network | Road Asset Management Contract | $100m - $250m | Apr - Jun 2026 | R2/B1/A2/F75 Desired design prequalification levels: HE1/HD1/TE1/GE1/ BD1/CE1/ ES1/FC1/DAI1 |