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Proposed Major Works to Competitive Tender Report
1 July 2026 to 30 June 2027


About this document
[bookmark: _Hlk224035153]The Proposed Major Works to Competitive Tender Report comprises contracts valued at $1m and above, intended to be procured over the forward 12-month period. The report includes road and transport infrastructure contracts proposed to be led by the Department of Transport and Main Roads and are funded within the Queensland Transport and Roads Investment Program (QTRIP) 2025-26 to 2028-29. The timing and contract values listed are indicative only and subject to full tender processes. It should be noted that the prequalification levels provided will be confirmed after the finalisation of the detailed design. For further information about prequalification requirements please refer to the Department of Transport and Main Roads’ Transport Infrastructure Project Delivery System Volume 3 (Prequalification System). It should also be noted that some projects may be subject to planning approval and/or confirmation of federal funding, and some projects listed are subject to confirmation through state and federal budgetary processes. Information about individual projects is available from the relevant contact office. 
Copyright 
This publication is protected by the Copyright Act 1968. 
© The State of Queensland (Department of Transport and Main Roads) 2025. All rights reserved.

Disclaimer
This publication is provided as a source of information only and the State of Queensland makes no statements, representations or warranties about its accuracy or completeness. To the extent permitted by law, the State of Queensland disclaims all responsibility for decisions or actions taken as a result of any data, information, statement or advice, expressed or implied, contained within and excludes all liability (including, without limitation, liability in negligence) for all expenses, losses, damages and costs that may be incurred.


[bookmark: _Hlk209768278]South Coast 
Gold Coast office
For enquiries, please contact southcoast@tmr.qld.gov.au or the Deputy Regional Director on (07) 5563 6600.  
	[bookmark: _Hlk209691499]Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	Gold Coast City Council
	1776744
	Currumbin Creek Road and Bienvenue Drive 
	Improve intersection/s
	<$10m 
	Jul - Sep 2026

	R2 / A2 / F5

	Logan City Council 
	3515374
	Beaudesert – Beenleigh Road; Bannockburn Road and Belivah Road intersection 
(Windaroo) 
	Install traffic signals
	<$10m
	  Oct - Dec 2026
	R3 / A3 / F10 

	[bookmark: _Hlk222126608][bookmark: _Hlk210894735]Scenic Rim Regional Council

	3516163
	Mundoolun Connection Road and Biddaddaba Road (Boyland)
	Improve intersection/s
	<$10m
	  Jan - Mar 2027
	R3 / A3 / F10

	Gold Coast City Council
	3646282
	Coomera Connector (Stage 2), Pimpama to Coomera.

	Construct new motorway, interchanges and bridges

1st Stage Expression of Interest for early tenderer involvement
	>$500m
	Jul - Sep 2026*
	R5 / B4 / A4 / F150+


*Project scope, cost and timing subject to project approvals and negotiation with funding partners.




 
Metropolitan 
Brisbane office
For enquiries, please contact Metro.Project.Controls@tmr.qld.gov.au or the Deputy Regional Director on (07) 3066 4222. 
	[bookmark: _Hlk209691830]Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	Brisbane City Counil
	3594497
	Stafford Road and South Pine Road intersection (Everton Park)
	Improve intersection/s
	$10m - $25m

	Apr - Jun 2027

	F10 / R3 





[bookmark: _Hlk222130209]North Coast 
Sunshine Coast office
For enquiries, please contact northcoast@tmr.qld.gov.au or the Deputy Regional Director on (07) 5451 7055. 
	[bookmark: _Hlk209693279]Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	City of Moreton Bay
	3334286
	South Pine Road and Eatons Crossing Road 
	Improve intersection/s
	<$10m
	Jul - Sep 2026 
	R3 / A3 / F10

	Somerset Regional Council
	3548298
	Brisbane Valley Highway and Wivenhoe Pocket Road: 20.030 – 20.552km
	Improve intersection/s
	<$10m
	Jul - Sep 2026
	R2 / F5

	Somerset Regional Council
	3548298
	Brisbane Valley Highway Mt Beppo Road and Dingyarra St: 71.393 – 72.312km
	Improve intersection/s
	<$10m
	 Oct - Dec 2026*



	R2 / F5

	Sunshine Coast Regional Council
	3800167
	NCHD 280-150B; Sunshine Motorway (Mooloolaba - Peregian) 5.88 - 13.4km, 
	Asphalt Resurfacing
	$10m - $25m

	Oct-Dec 2026
	R2 / A3 / F25


*Project scope, cost and timing subject to further planning and negotiation with funding partners.
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Wide Bay/Burnett 
Bundaberg office
For enquiries, please contact bundaberg.office@tmr.qld.gov.au or the District Director on (07) 4154 0200. 
	[bookmark: _Hlk210989062]Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	Fraser Coast Regional Council
	371601
	Bruce Highway (Gympie –  Maryborough);
Tiaro Bypass
	Construct bypass
	$250m - $500m 
	Jul - Sep 2026 
	R4 / B3 / A4/ F150 

	 South Burnett Regional Council
	3645091
	Kingaroy - Cooyar Road, Tanduringie Creek
	Upgrade bridge and approaches
	$10m - $25m

	Apr – Jun 2027
	R3, B3, F50

	District - Wide Bay/Burnett
	3882496
	Preventative Maintenance;
State Network;
Various locations within the Wide Bay/Burnett District area
	2026-27 Programmed maintenance Contract 1
	<$10m
	Oct - Dec 2026
	Nil

	District - Wide Bay/Burnett
	3882496
	Preventative Maintenance;
State Network;
Various locations within the Wide Bay/Burnett District area
	2026-27 Programmed maintenance Contract 2
	<$10m
	Oct - Dec 2026
	Nil


**Project scope, cost and timing is subject to further planning, consideration and negotiation with funding partners.



Darling Downs 
Toowoomba office
For enquiries, please contact monica.m.dunnington@tmr.qld.gov.au or the District Director on (07) 4639 0777. 
	Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	Toowoomba Regional Council
	3517602
	New England Highway (Yarraman –  Toowoomba); 
Chalk Drive, Neil Street and Ruthven Street intersections
	Construct cycleway/s
	<$10m
	Jul - Sep 2026
	R3 / A2 / F10

	Southern Downs Regional Council 
	3821958
	Cunningham Highway (Ipswich - Warwick), Cunninghams Gap to west of Gladfield rest area 
Package #2: (99.0 km to 103.0 km) 
	Rehabilitate pavement
	$10m - $25m



	Jan – Mar 2027 
	R4 / A2 / F25

	Toowoomba Regional Council
	3742443
	New England Highway (Yarraman - Toowoomba), Back Creek
	Upgrade bridge and approaches
	   $10m - $25m

	Oct - Dec 2026

	B3 / R3 / F50

	Toowoomba Regional Council
Lockyer Valley Regional Council
	  3937923
  3937926
3910996
	State Network and National Network;
Various locations within the Toowoomba and Lockyer Valley Regional Council area 
	Reseal Program 
Package 1
Remedial surface treatment
	<$10m 
	Jul - Sep 2026
	F5




Darling Downs cont.
Toowoomba office
For enquiries, please contact monica.m.dunnington@tmr.qld.gov.au or the District Director on (07) 4639 0777
	Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	Western Downs Regional Council
	  3937923
	State Network and National Network;
Various locations within the Western Downs Regional Council area 
	Reseal Program 
Package 2
	<$10m 
	Jul - Sep 2026
	F5

	Southern Downs Regional Council
	3937923
3937926
	State Network and National Network;
Various locations within the Southern Downs Regional Council area
	Reseal Program 
Package 3
	<$10m
	Jul - Sep 2026
	F5

	Goondiwindi Regional Council
	3937923
3937926
	State Network and National Network;
Various locations within the Goondiwindi Regional Council area
	Reseal Program 
Package 4
	<$10m
	Jul - Sep 2026
	F5

	Toowoomba Regional Council
Lockyer Valley Regional Council
Western Downs Regional
	3937923
3937926
	State Network and National Network;
Various locations within the Toowoomba and Lockyer Valley and Western Downs Regional Council areas
	Asphalt Resurfacing 
	<$10m
	Jul - Sep 2026
	A4, F5

	District - Darling Downs 

	4031932 4031933 
	State Network and National Network;
Various locations within the Darling Downs District area
	Asphalt Prior Works
	<$10m 
	Jul - Sep 2026
	A4, F5




South West 
Roma office
For enquiries, please contact julie.a.walton@tmr.qld.gov.au or the District Director on (07) 4622 9513.
	Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	District – South West
	3901943 3901945 3901976
	Preventative Maintenance;
State Network;
Various locations within the South West District area
	Reseal works – Western Region
	<$10m
	 Jul - Sep 2026

	Nil

	District – South West
	3901943 3901945 3901976
	Preventative Maintenance;
State Network;
Various locations within the South West District area
	Reseal works – Eastern Region
	<$10m
	Jul - Sep 2026

	Nil





[bookmark: _Hlk210050184][bookmark: _Hlk223424287][bookmark: _Hlk210049456]Fitzroy 
Rockhampton office
For enquiries, please contact FitzroyDistrict@tmr.qld.gov.au or the District Director on (07) 4931 1500 
	[bookmark: _Hlk209696881]Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	Rockhampton Regional Council
	3057688


3591100
	Bruce Highway (Benaraby –
Rockhampton);
Bajool

	Safety upgrades


Pavement reconstruction
	$25m - $50m
	Oct - Dec 2026

	R3 

	Gladstone Regional Council
Livingstone Shire Council
Rockhampton Regional Council
	3321693
	National Network;
Various locations within the Gladstone Regional, Rockhampton Regional and Livingstone Shire Council areas
	2025-26 to 2026-27 Programmed Maintenance;
Asphalt resurfacing
	<$10m
	Jan - Mar 2027

	A3

	Central Highlands Regional Council
	2515815
	Dawson Developmental Road (Springsure – Tambo);
Sections: 58.00 – 71.4km
Ch 60.7 to 63.2km and 64.8 to 66.2km
	Pave and seal 


	<$10m 
	Apr - Jun  2026

	R3 / B1 / F25
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Fitzroy cont.
Rockhampton office
For enquiries, please contact FitzroyDistrict@tmr.qld.gov.au or the District Director on (07) 4931 1501. 
	Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	Central Highlands Regional Council
	3838718
	Dawson Developmental Road (Springsure – Tambo);
Sections: 144.7 – 146.7km
Claude River Floodway (Ch 144.6 to 146.7km) and safety improvements (update signage)  Ch 115 to 165km)
	Safety Improvements

	$10m - $25m

	Jul - Sep 2026

	R3 / B1/ F25 





Mackay/Whitsunday 
Mackay office
For enquiries, please contact MkydRecords@tmr.qld.gov.au or the District Director on (07) 4951 8555.  
	[bookmark: _Hlk209701583]Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	[bookmark: _Hlk221802751]Whitsunday Regional Council
	1197433



1510612
	Proserpine - Shute Harbour Road, Valley Drive (Cannonvale) 


Proserpine - Shute Harbour Road, Paluma Road to Valley Drive (Cannonvale)
	Capacity upgrades
	 $50m - $100m


	Jul - Sep 2026**

	F50 / R3 / A3^^


**Project scope, cost and timing subject to further planning and negotiation with funding partners.
^^ Prequalification levels are yet to be confirmed


[bookmark: _Hlk222130827]
Northern
Townsville office
For enquiries, please contact NQR_Program@tmr.qld.gov.au or the District Director on (07) 4045 7144. 
	Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	District - Northern
	3862229
	State Network and National Network; 
Various locations within the Northern District area
	2026-27 Deck Wearing Surface Package
	<$10m
	Jan - Mar 2027

	A2 / F5

	District - Northern
	3862229
3862537
3872365
	State Network and National Network; 
Various locations within the Northern District area
	2026-27 Reseal Program;
Package 1
	<$10m
	Jul - Sep 2026
	A3 / F5

	[bookmark: _Hlk210034759]District - Northern
	3862229
3862537
3872365
	State Network and National Network; 
Various locations within the Northern District area
	2026-27 Reseal Program;
Package 2
	<$10m
	Jul - Sep 2026
	A3 / F5

	District - Northern
	3828440
	Bruce Highway (Townsville – Ingham); Ollera Creek
	2025 Disaster Recovery Funding Arrangements Betterment works
	$50m - $100m

	Oct - Dec 2026*
	R4 / B3 / F150 ^^





Northern cont.
Townsville office
For enquiries, please contact NQR_Program@tmr.qld.gov.au or the District Director on (07) 4045 7144. 

	Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	District - Northern
	3828474
	Buce Highway (Bowen – Ayr); Plantation Creek
	2025 Disaster Recovery Funding Arrangements Betterment works
	$50m - $100m
	Oct - Dec 2026*
	R4 / B2 / F150^^


	District - Northern
	3831063
	Flinders Highway (Charters Towers –
Hughenden);
Southern Cross Creek
	2025 Disaster Recovery Funding Arrangements betterment works
	<$10m 
	Jul - Sep 2026*
	R3 / B1 / F50 ^^



*Project scope, cost and timing subject to further planning and negotiation with funding partners.
^^ Prequalification levels are yet to be confirmed 

[bookmark: _Hlk222130920]North West 
Cloncurry office
For enquiries, please contact NQR_Program@tmr.qld.gov.au or the District Director on (07) 4769 3201. 
	[bookmark: _Hlk209701694]Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	McKinlay Shire
	2340058
	Flinders Highway (Richmond - Julia Creek), Alick Creek
	Upgrade floodway and install major culvert
	$25m - $50m*
	Apr - Jun 2027*
	R2/B2 F30

	Richmond Shire
	2340086
	Flinders Highway (Richmond - Julia Creek), various locations
	Improve pavement and upgrade culvert
	$25m - $50m*
	Apr - Jun 2027*
	R2/B2 F30

	District – North West
	3477465
3477928
3477929
	State Network and National Network; 
Various locations within the North West District area
	Reseal Package-1 & 2 for 2027/28
	<$10m
	Apr-June 2027*
	Nil

	District – North West
	3477465
3477928
3477929
3519356
3519470
	Various locations within the North West District area
	DWS and Asphalt works 2026/27
	<$10m
	Nov- Dec 2026*
	A2


*Project scope, cost and timing subject to further planning and negotiation with funding partners.


[bookmark: _Hlk210309109]Far North 
Cairns office
For enquiries, please contact NQR_Program@tmr.qld.gov.au or the District Director on (07) 4045 7144. 
	Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	District – Far North
	3929825
3929830
	State Network;
Various locations within the Far North District area
	2026-27 Pavement Rehabilitation; 
Package 1
	<$10m
	July - Sep 2026

	R3

	[bookmark: _Hlk209790705]Cook Shire Council
	3862176
	Peninsula Developmental Road (Laura – Coen);
Musgrave to Red Blanket, Part C 144.90 - 149.65km
	Pave and seal
	$10m - $25m
	Apr – June 2027
	R2 / F50

	Cairns Regional Council
	1810716
	Cairns Western Arterial Road, Redlynch Connector Road to Captain Cook Highway
Section 1 (Lake Placid Road to Captain Cook Highway)
	Duplication
	$50m - $75m
	Oct – Dec 2026*
	R4 / F100


*Project scope, cost and timing subject to further planning and negotiation with funding partners.


[bookmark: _Hlk222131482][bookmark: _Hlk223427718]Boating Infrastructure
For enquiries, please contact boatinginfrastructure@msq.qld.gov.au or the Manager (Infrastructure Delivery) on (07) 3066 3620.
	[bookmark: _Hlk209769048]Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	Torres Shire Council
	3117232
	Quarantine; 
Cook Esplanade;
Thursday Island
	Construct/upgrade boating infrastructure
	$10m - $25m

	Oct – Dec 2026

	Nil

	Fraser Coast Regional Council
	3181439
	Gatakers Bay;
Point Vernon
	Dredging activities
	<$10m
	Jul - Sep 2026

	Nil

	District – Far North
	3245397
	Rocky Point Boat Ramp;
Marina Road; 
Weipa
	Construct/upgrade boating infrastructure
	<$10m
	Jul - Sep 2026

	Nil

	Noosa Shire Council
	3552022
	Noosa River;
Various locations
	Construct/upgrade boating infrastructure
	<$10m
	Oct - Dec 2026
	Nil

	Brisbane City Council
	3454118
	Cabbage Tree Creek Harbour
	Dredging activities
	<$10m
	Oct - Dec 2026
	Nil






Boating Infrastructure cont.
For enquiries, please contact boatinginfrastructure@msq.qld.gov.au or the Manager (Infrastructure Delivery) on (07) 3066 3620.
	Local government

	Project number
	Location
	Contract description
	Approximate contract value ($m)
	Approximate quarter to be called
	Prequalification requirements (indicative)

	Whitsunday Regional Council
	3552018
	Shute Harbour
	Construct/upgrade boating infrastructure and carpark
	<$10m
	Jan - Mar 2027
	Nil

	Moreton Bay Regional Council
	3861885
	Scarborough Boat Harbour 
	Construct/upgrade boating infrastructure
	<$10m
	Oct - Dec 2026
	Nil

	Gladstone 
Regional Council
	3995754
	Hanson Road (Gladstone) Boat Ramp 
	Undertake routine maintenance of maritime infrastructure
	<$10m
	Jul - Sep 2026
	Nil
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