[Insert date]

[Insert Contractor’s name]

[Insert address line 1]

[Insert address line 2]

Dear [Insert Contractor’s name]

| Contract number | [Insert Contract number] |
| --- | --- |
| Project name | [Insert Project name] |

Re: Contractor’s Notice of Latent Condition – Clause 12.2 General Conditions of Contract

I refer your written notice of [Insert date], reference [Insert text] giving notice of a latent condition in accordance with Clause 12.2 of the General Conditions of Contract.

In accordance with your notice, you are requested to provide a written statement specifying [Delete before sending. Delete any item not required]:

- the Latent Condition encountered and in what respect it differs materially

- the additional work and resources that you estimate to be necessary to deal with the Latent Condition

- the time you anticipate is required to deal with the Latent Condition, and the expected delay in achieving Practical Completion for each Separable Portion in the Contract

- your estimate of the cost of the measures necessary to deal with the Latent Condition

- [Insert details of other requests]

This information is required no later than 10 Business Days [Delete before sending. Modify this depending on complexity] after the receipt of this letter.

Yours sincerely

[Insert name]

Administrator

[Delete before sending. Blind copies are left to your own discretion]

| B/c: | File no. | [Enter file number] |
| --- | --- | --- |

- Administrator’s Representative – [Insert name]

[Insert address line 1]

[Insert address line 2]

For more information.

- Inspector – [Insert name]

[Insert address line 1]

[Insert address line 2]

For more information.

- Administration Officer – [Insert name]

[Insert address line 1]

[Insert address line 2]

For more information.

[Insert name]

Administrator

[Insert date]