[Insert date]

[Insert Contractor’s name]

[Insert address line 1]

[Insert address line 2]

Dear [Insert Contractor’s name]

| Contract number | [Insert Contract number] |
| --- | --- |
| Project name | [Insert Project name] |
| Variation Direction number | [Insert number] |

Re: Valuation of Variation No [Insert number] and Extension of Time for Practical Completion – Clauses 40.5 and 35.5

I refer to your letter dated [Insert date] outlining your cost, together with a request for an extension of time for completing Variation No.[Insert number].

I have valued the variation in accordance with Clause 40.5 of the General Conditions of Contract, as $[Insert Valuation] (GST exclusive). [Delete before sending. If less than the Contractor anticipated then add] The reasons why the valuation is less than you requested is because of the following reasons:

[Insert reasons].

As this variation has / has not caused a delay, you are hereby granted / are not entitled to an Extension of Time to the Date for Practical Completion of [Insert date] days, under Clause 35.5 of the General Conditions of Contract. [Delete before sending. If less than the Contractor anticipated then add] The reasons why the valuation is less than you requested is because of the following reasons:

[Insert reasons].

| - Original date for Practical Completion | - [Insert date] |
| --- | --- |
| - Previously approved Extensions of Time | - [Insert number of days] days |
| - This approved Extension of Time | - [Insert number of days] days |
| - Total approved Extension of Time | - [Insert number of days] days |
| - Revised date for Practical Completion | - [Insert date] |

- Yours sincerely

- [Insert name]

- Administrator

- [Delete before sending. Blind copies are left to your own discretion]

| - B/c: | - File no. | - [Enter file number] |
| --- | --- | --- |

- Administrator’s Representative – [Insert name]

- [Insert address line 1]

- [Insert address line 2]

- For your information.

- Inspector – [Insert name]

- [Insert address line 1]

- [Insert address line 2]

- For your information.

- Administration Officer – [Insert name]

- [Insert address line 1]

- [Insert address line 2]

- For your information.

- [Insert name]

- Administrator

- [Insert date]