# School Transport Infrastructure Program Development Guidelines (A sub-program of the Targeted Road Safety Program) August 2025

Creative Commons information

Contents

School Transport Infrastructure Program:    Development Process	4

1.	What is the School Transport Infrastructure Program?	4

1.1	Program desired outcomes	4

1.2	Roles and responsibilities	4

2.	Eligibility	5

2.1	Schools that are eligible for STIP	5

2.2	Institutions that are not eligible for STIP	5

2.3	What infrastructure works are eligible for STIP?	5

2.4	What is not eligible for STIP?	6

3.	Funding arrangements	6

3.1	What funding is available for a project?	6

3.2	Are there any special considerations for projects valued at over $250,000?	6

4.	Applying for STIP	6

4.1	Stage 1 – Submitting a STIP Idea	6

4.1.1	Who can submit a STIP Idea?	6

4.1.2	SafeST Investigation	7

4.2	Stage 2 – Completing a STIP Nomination	7

4.2.1	Costs that can be included in the STIP Nomination	7

5.	STIP Nomination Requirements	8

5.1	Who Needs to Approve and Develop the Nomination?	8

5.2	Documentation Requirements	8

6.	Assessment and Approval	9

6.1	Assessment process	9

6.1.1	Technical Assessment (Stage 1)	9

6.1.2	Benefits Assessment (Stage 2)	9

6.1.3	Technical Committee Review (Stage 3)	10

6.1.4	Initial Prioritisation (Stage 4)	10

6.1.5	Departmental Consultation (Stage 5)	10

6.1.6	Final Approval and Announcement (Stage 6)	10

6.2	Notifying nominees of STIP Nomination outcomes and conditions of funding	10

7.	Contact Information	11

7.1	TMR Road Safety contacts	11

7.2	Enquiries	11

# School Transport Infrastructure Program:    Development Process

- Nominee submits STIP Ideas Application form.

- Safe School Travel (SafeST) investigation and recommendation.

  - For non-STIP treatment: Issues can be resolved without new or improved infrastructure.

  - For STIP Nomination treatment: Proceed to Step 3.

- Responsible Asset Owner(s) investigates and, if feasible, completes a STIP Nomination form.

- Technical assessment and approval.

- Director-General approval.

- Notification.

What is the School Transport Infrastructure Program?

The School Transport Infrastructure Program (STIP) provides specific funding to improve the safety and operation at schools through new or improved infrastructure at the school and/or on the surrounding road network.

The program complements other ongoing initiatives to improve safety in and around Queensland schools including the Flashing School Zone Signs Program, the School Crossing Supervisor Scheme and the Community Road Safety Grants Program.

Program desired outcomes

The desired outcome of the STIP is to construct new or improve transport related infrastructure at the school and/or on the surrounding road network to:

- improve the safety and operation of transport at schools, and

- provide long term road safety improvements for all road users travelling to and from a school and/or travelling near a school environment in Queensland.

Roles and responsibilities

- The Approver for a STIP Nomination is the Director-General, TMR

- The Nominee is a person and/or organisation who submits a STIP idea.

- Registered Professional Engineer – Queensland is a person registered in Queensland able to undertake professional engineering service under the Professional Engineers Act 2002.

- Responsible Asset Owner (RAO) is the school (the person with authority to approve capital works) and/or the road authority that owns/controls the land that the infrastructure is to be constructed on. The RAO is responsible for submitting the final nomination.

- STIP Programming Team the team responsible for the development of STIP.

- STIP Team is the team who is accountable to delivering approved STIP nominations.

- STIP Technical Committee will consist of relevant road safety practitioners with technical and project experience within TMR. Representatives from the Queensland Department of Education and Department of Local Government are also members of the Technical Committee.

- Queensland Department of Transport and Main Roads (TMR) Managers (Road Safety) are responsible for road safety service delivery, promotion, consultation and engagement within their respective local area. (see Section 7.1 Contact Information for current list of TMR Managers (Road Safety)).

Eligibility

Schools that are eligible for STIP

The following Queensland schools are eligible for STIP funding:

- state schools (primary, special, secondary, state colleges, outdoor and environmental education centres, Schools of Distance Education)

- independent schools

- catholic schools

- Trade Training Centres (such as those associated with Queensland secondary schools; excluding those located on TAFE campuses).

Institutions that are not eligible for STIP

The following institutions are not eligible for STIP funding:

- tertiary institutions

- TAFE Colleges

- kindergartens

- day care centres.

What infrastructure works are eligible for STIP?

While not exhaustive, the following list of transport related infrastructure improvements at schools and/or surrounding road networks are considered typical works that are eligible for STIP funding:

- Construction / upgrading of bus set-down areas, indents/ bays, parking bays and/or turn-around areas

- Construction / upgrading of bikeways and shared pathways

- Installation / upgrading of traffic signals and other intersection improvements

- Construction / upgrading or extension of Stop, Drop and Go zones

- Construction / upgrading of pedestrian pathways, fencing and barriers

- Installation / upgrading of pedestrian refuges and crossings

- Provision / upgrading of bike racks / cages / parking facilities and shelters for public and active transport users

- Installation / upgrading of bus stops on school bus routes

- Installation of kerb extensions

- Creation of new school zones and associated signage

- Construction or extensions of school parking facilities directly improving the safety and efficiency of the surrounding network

- Installation / upgrading of other signage, line-marking or pavement marking to improve safety or compliance.

What is not eligible for STIP?

While not exhaustive, the following are not eligible to be funded by STIP:

- Maintenance of any new or existing school transport safety infrastructure (existing or new)

- Purchase of road-building plant or equipment

- Employment of School Crossing Supervisors and wages for staff monitoring school loading zones

- Development and/or delivery of educational programs

- Any infrastructure at new schools. Generally, a school is considered as a 'new school' within six years of its completion build date.

Funding arrangements

What funding is available for a project?

The maximum amount of state funding (provided through the STIP) available for a project is $250,000, regardless of the total project cost. STIP funding over $250,000 is only provided in special circumstances at the discretion of the Approver.

It is expected that projects will be funded at a 50:50 subsidy basis (for example co-funding between TMR and Local Government), noting that projects may be funded up to 100 per cent at the discretion of the Approver.

Are there any special considerations for projects valued at over $250,000?

The Department of Transport and Main Roads (TMR) can refer projects to the Approver where the identified scope of works cannot be achieved within the state funded $250,000 limit and the project proposal addresses an identified road safety issue.

Only the Approver has the authority to approve a project that exceeds the $250,000 state funding limit.

Applying for STIP

Applying for STIP funding is a two-stage process.

Stage 1 – Submitting a STIP Idea

Who can submit a STIP Idea?

A STIP idea can be submitted by nominee from a:

- State and non-state schools, including Parents and Citizens and Parents and Friends Associations

- Member of the community

- Road authority

- Member of Parliament.

STIP ideas must be completed on the STIP Idea Application form and must address all the requirements of this form and ensure it addresses the concern for new or improved transport related infrastructure at the school and/or surrounding road network.

The completed STIP Idea Application form is to be submitted by email to the STIP Programming team on STIP@tmr.qld.gov.au.

The STIP Idea Application form can be accessed on the TMR website at School Transport Infrastructure Program (Department of Transport and Main Roads).

SafeST Investigation

The TMR Manager (Road Safety) will arrange for a Safe School Travel (SafeST) investigation to assess the identified issue and consider various road safety treatment approaches.

At the completion of the SafeST investigation, the TMR Manager (Road Safety) will recommend one of the following options to the nominee and relevant Responsible Asset Owners (RAOs):

- Non-STIP treatment approach: This means, the issue can be resolved without new or improved infrastructure. The TMR Road Safety team will work with the nominee and other relevant stakeholders to implement the outcomes of the SafeST investigation.

- STIP Nomination treatment approach: This means, the issue could be resolved through new or improved transport related infrastructure at the school and/or on the surrounding road network.

If a STIP Nomination treatment is recommended, the process to full STIP Nomination is required to be investigated and progressed by the relevant RAOs (see Section 4.2 – Completing a STIP Nomination).

Stage 2 – Completing a STIP Nomination

Responsible Asset Owner(s) (RAOs) are responsible for completing the STIP Nomination form.

The TMR Manager (Road Safety) will keep the nominee informed of the process and work with relevant stakeholders to support the RAOs in completing the STIP Nomination form. This support will include:

- Coordinating with the relevant RAOs to confirm their support to develop, construct and ultimately own and maintain the infrastructure work outlined in the STIP Nomination form.

- Supporting the RAO in obtaining endorsement by a Registered Professional Engineer - Queensland (RPEQ).

- Ensuring all documents required to support a STIP Nomination have been fully completed by the RAO (see Section 5.2. Documentation Requirements).

The completed STIP Nomination (including all required supporting documentation) is to be submitted by the RAOs to the relevant TMR Manager (Road Safety).

Costs that can be included in the STIP Nomination

All costs associated with pre-construction, construction and finalisation activities of delivering the project can include:

- Direct administration costs of the projects

- Detailed design

- Construction (including traffic management, contactors and materials)

- Post construction / finalisation costs

- Contingency.

STIP Nomination Requirements

Who Needs to Approve and Develop the Nomination?

Due to ongoing ownership and maintenance of all infrastructure that is approved and delivered through the STIP process, a STIP Nomination is required to be both approved and developed (or commissioned) by the RAOs.

A RAO is the school and/or the road authority that owns/controls the land where the infrastructure will be built or has entered into an agreement with the landowner to allow construction on that land.

If more than one RAO are involved to deliver the proposed infrastructure, then a joint STIP Nomination will be required to be approved by both RAOs.

All STIP Nominations are to be endorsed by a registered RPEQ engineer

All endorsements and approvals are captured through the completion and signing of the STIP Signature Endorsement and Approval form (see Section 5.2 Documentation Requirements).

Documentation Requirements

A well-developed STIP Nomination provides sufficient information to be assessed to enable a funding decision to be approved. This will include sufficient detail to support the cost estimate provided.

Documents required to be submitted for a STIP Nomination are listed in the below table:

| Document | Notes |
| --- | --- |
| STIP Nomination form | To be completed as per outcome of the SafeST investigation in section 4.2. Completing a STIP Nomination |
| STIP Idea Application form | Required for all STIP Nominations. Is the initial form required to be submitted by a nominee who identifies a safety concern at a school and/or surrounding road network and will be subject to a Safe School Travel (SafeST) investigation by the local TMR, Road Safety team. |
| SafeST Investigation Outcome form | Required for all STIP Nominations. Captures the SafeST investigation outcome, undertaken by a member of the TMR Road Safety team, for the location identified by a nominee. |
| Concept layout plans, drawings and documents outlining the work being proposed | Required for all STIP Nominations. |
| STIP Signature Endorsement and Approval form | Required for all STIP Nominations. Completed and signed by all necessary persons outlined in the form. |
| Cost Estimate Breakdown | Required for all STIP Nominations. Provide sufficient details for a complete understanding of where the costs are to be incurred. Include total project costs including Administration, Design and other Pre-Constructions Activities. Include contingency appropriate for the development level of this project proposal |
| Locality Map | Required for all STIP Nominations. |
| Site Photos | Required for all STIP Nominations. |
| Project Proposal / Scoping document | Optional - a project proposal can be submitted as additional supporting information. |
| Supporting crash statistics. (Crash Analytics Reporting System - CARS, police data or other verified sources may be used) | Optional - Only required if crash history has been provided in the STIP Nomination form. |
| Crash diagram | Optional - Only required if crash history has been provided in the STIP Nomination form. |
| Road Safety Assessments / Technical Investigations / Other Site Assessment reports | Where applicable. |
| Site condition reports, Planning studies, investigation reports, etc. | Where applicable. |
| Media, Newspaper Clippings, etc that highlight the need for the Project | Where applicable. |

Assessment and Approval

Assessment process

All STIP Nominations will be assessed and prioritised for funding through six stages.

Technical Assessment (Stage 1)

Technical assessment undertaken by TMR where all projects will be assessed to determine if nominations are fit-for-purpose and have provided the necessary technical supporting information.

As part of the technical assessment stage, the soundness of the estimated costs provided will be reviewed to ensure the treatments listed can be delivered for the costs indicated.

During this stage, extra information and/or clarification on nominations may be sought.

Benefits Assessment (Stage 2)

A benefit assessment will be undertaken for all full STIP Nominations submitted. These are assessed by TMR using a weightings system built on three key themes:

- School transport analysis based on the proposed projects impact on transport to, from and within the school

- Community transport analysis based on the proposed projects impact on general community transport

- Economic analysis based on a quantitative assessment of the project cost and the level of funding being sought.

Technical Committee Review (Stage 3)

A STIP Technical Committee will review all nominations to ensure compliance to STIP requirements, and consistency and completeness of all nominations received.

A STIP Nomination will not be progressed further without endorsement by the STIP Technical Committee.

Initial Prioritisation (Stage 4)

Following the Technical Committee review, a recommended draft prioritised list will be provided to the Approver for consideration.

Departmental Consultation (Stage 5)

Departmental consultation will be conducted following the development of the recommend draft prioritised list from stage 4. The Approver has discretion to reprioritise based on considerations that have been brought to the Approver's attention by the Minister for Transport and Main Roads and other stakeholders.

A final prioritised list of recommendations for funding under STIP is completed as part of this stage.

Final Approval and Announcement (Stage 6)

Approval and advice of the finalised list of successful nominations is undertaken by the Approver.

Notifying nominees of STIP Nomination outcomes and conditions of funding

All nominees and Responsible Asset Owners (RAOs) will be advised of their STIP Nomination outcomes.

Written confirmation is sent to RAOs for successful STIP Nominations containing details of any specific conditions attached to the funding arrangements.

RAOs will be informed of the Deed of Agreement, reporting and acquittal process that will be required.

Written confirmation is sent to unsuccessful STIP Nominations to explain and describe why the STIP Nomination was ineligible and/or did not achieve road safety benefits to be prioritised for STIP funding.

Unsuccessful STIP Nominations could be further developed with the TMR Manager (Road Safety) and relevant RAOs for later funding rounds.

Contact Information

TMR Road Safety contacts

Local TMR Road Safety staff can be contacted through the following telephone numbers:

South-east Queensland

Phone: 1300 360 135 - then select from the following options:

Press ‘1’ for Brisbane Southside, Redlands, Ipswich, Lockyer Valley and surrounding areas
Press ‘2’ for Scenic Rim, Logan, Gold Coast and surrounding areas
Press ‘3’ for Brisbane North, Indooroopilly, Redcliffe and surrounding areas
Press ‘4’ for Sunshine Coast, Caboolture, Somerset region and surrounding areas

Southern Queensland

Bundaberg, North Burnett and surrounding areas: 0409 876 384
Gympie, South Burnett, Fraser Coast and surrounding areas: 0428 340 464
Roma, Charleville, Maranoa and surrounding areas: 0475 247 388
Toowoomba and surrounding areas: 0438 390 826
Warwick, South West, Goondiwindi and surrounding areas: 0409 870 433

Central Queensland

Emerald: (07) 4983 8747
Mackay: (07) 4951 8331
Rockhampton: (07) 4931 1656 
Gladstone: (07) 4931 1690

Northern Queensland

Cairns: (07) 4045 8516
Townsville: (07) 4758 7505

Enquiries

Enquiries about submitting STIP ideas and/or road safety concerns should be directed to the relevant TMR Road Safety staff as per contact details listed in Section 7.1 TMR Road Safety contacts.

For any queries relating to aspects of the STIP, including further details on processes, delivery, complaints and feedback, and funding decisions should be directed to the STIP Programming Team by email on STIP@tmr.qld.gov.au.

TMR will endeavour to ensure enquiries are resolved promptly, fairly and confidentially.